- MINUTES

CITY OF SUWANEE, GEORGIA

CALLED COUNCIL MEETING

#### FEBRUARY 6, 2003

5:15 P.M.

Present:	Alan Landers, Mayor Pro Tem

Jace Brooks, Councilmember

Jimmy Burnette, Councilmember

Carol Hassell, Councilmember

Jeannine Rispin, Councilmember

Hardin Watkins, City Manger

Elvira Rogers, City Clerk

Gregory Jay, City Attorney

### Absent:	Nick Masino, Mayor

1.	Call to Order

Meeting called to order at 5:23 P.M. by Mayor Pro Tem Landers.

2.	Consideration of Approval of Phase II Plans for Town Center Project

This item was postponed at the January 21st City Council Meeting.  Representatives from Urban Collage and Clark Patterson Associates have presented the Phase II plans for the Town Center (Economic Development Area/Non-park) Project to City Council at previous meetings.  A stakeholders meeting was also held to review the plans with members of the DDA, URA, and other selected parties.  The proposed final plans will be presented for Council review and action.

ACTION: Consider approving the Phase II Plans.

Marty Allen, Planning & Community Development Manager, stated the property is scheduled for a zoning hearing in March 2003.

Councilmember Rispin addressed the large parking area on the project and stated there needs to be pedestrian walkways and trees to break up the large asphalt area.

Councilmember Hassell addressed trees for the site. Kevin McOmber, Clark Patterson, stated that the property would be developed in accordance with the City’s Development Regulations.

There was discussion of a municipal parking deck.  Mr. Allen stated that the Phase II Plan includes a parking deck as an option.  Mr. Watkins stated that construction cost would be an issue.  Future Councilmembers may decide to subsidize parking.  Mr. Allen stated that the plan is realistic taking into consideration market forces and taking into consideration all parking concerns.

Councilmember Burnette stated that parking would be an asset for future events planned for the site.

Motion to approve Phase II Plans for Town Center Project was made by Councilmember Rispin, second by Councilmember Burnette and so carried 5-0.

3.	Open Sealed Bids from Vendors Regarding Streetlight Banners

Bids were requested from vendors to produce streetlight banners as part of the City of Excellence promotion.

ACTION:  Open sealed bids and authorize Mayor to enter into agreement with the lowest responsible bidder.

Bids received from:

- Ad Concepts

- Banner Works of Florida

- Display Sales

- Seton

- Universal Concepts

Motion to authorize Mayor to enter into agreement with the lowest responsible bidder based on staff review and recommendation made by Councilmember Brooks, second by Councilmember Hassell and so carried 5-0.

4.	Adjourn – 5:54 P.M.

Motion to adjourn by Councilmember Hassell, second by Councilmember Burnette and so carried 5-0.

Recorded by:

Elvira Rogers, City Clerk

Alan Landers, Mayor Pro Tem